# Mobica OpenNESS Sprint Report (WW48-WW49)

Client	INTEL
Project	OpenNESS
Sprint Weeks	WW48-WW49
Sprint Duration	2019-11-25 to 2019-12-08
Sprint Workdays	10
Delivery Ratio	DSADASDSADASDASDSADASDASDASDASDASDASDASDASDASDASDAS
Report Author	Jakub Rymsza
Report Date	27-01-2020

# Summary

- The total number of story points originally committed was NUMBER.

- The number of story points taken for delivery ratio calculation was NUMBER
(result of all the drops and extensions)

- The total number of delivered story points was NUMBER

- The sprint delivery ratio is PERCENTAGE

# Tasks List

Task ID	Task Title	Committed	Delivered	Note
OP-2100	Automate starting VM in testing framework	4	4	TEST
OP-2132	Perform sanity integration tests after merging linter fixes to master	4	4	TEST
OP-2138	Delivery of linter changes	4	4	TEST
OP-2141	Rework kernel & grub roles to improve modularity	5	5	TEST
OP-2142	Review rework of kernel & grub roles	1	1	TEST
OP-2143	Fix review comments for rework of kernel & grub roles	1	1	TEST
OP-2144	Document changes and how-tos for kernel, grub, and tuned roles customization	2	2	TEST
OP-2145	Review documentation changes for kernel, grub, and tuned roles customization	1	1	TEST
OP-2156	Update enrollment integration tests	1	1	TEST
OP-2160	Implement changes to ansible playbook for CMK issue	3	3	TEST
OP-2161	Review changes to ansible playbook for CMK issue	1	1	TEST
OP-2162	Handle changes to ansible playbook for CMK issue CR	1	1	TEST
OP-2163	Add integration test for two node set up to CMK test suite	1	1	TEST
OP-2166	Test kube-ovn yaml file changes in v0.8.0	4	4	TEST
OP-2167	Test kube-ovn ovs in v0.10.2	2	2	TEST
OP-2168	Prepare base image with a host public ssh key	3	3	TEST
OP-2170	Ansible - Automate optional modification of kube-ovn yaml to use locally built image instead of the original	4	4	TEST
OP-2175	Ansible - Automate optional building local docker image for ovs-dpdk	4	4	TEST
OP-2177	Analysis of CMK issue with set up after cleanup	1	1	TEST
OP-2179	Test local docker image for ovs-dpdk building automation	2	2	TEST
OP-2216	Complete K8s Course	6	6	TEST
OP-2254	Setting up environment before tests	3	3	TEST
OP-2255	Verifying lab setup configuration	1	1	TEST
OP-2258	RT Kernel hang workaround	6	6	TEST
	Total: