Mobica OpenNESS Sprint Report (WW44-WW45)
Client	INTEL
Project	OpenNESS [INT26]
Sprint Weeks	WW44-WW45
Sprint Duration	2019-10-28 to 2019-11-08
Sprint Workdays	9
Delivery Ratio	172/180 (95.56%)
Report Author	Dariusz Walczak
Report Date	06.12.2019

Summary
- The total number of story points originally committed was 178.
- The number of story points taken for delivery ratio calculation was 180 (result of all the drops and extensions)
- The total number of delivered story points was 172.
- The sprint delivery ratio is 95.56%.

Task List
Task ID	Task Title	Story Points
		Committed	Delivered	Note
OP-1491	Design Integration Test Suite	2	2	done
OP-1492	Review Integration Test Suite	1	1	done
OP-1493	Execute Integration Test Suite	4	4	done
OP-1494	Develop Feature Documentation	2	2	done
OP-1495	Review Feature Documentation	1	1	done
OP-1508	Complete K8s Course (Stage 2) (KM)	2	2	done
OP-1509	Complete K8s Course (Stage 2) (JR)	2	2	done
OP-1510	Complete K8s Course (Stage 2) (MS)	2	2	done
OP-1513	Complete K8s Course (Stage 2) (KP)	2	2	done
OP-1515	Complete K8s Course (Stage 2) (PM)	2	2	done
OP-1521	Complete K8s Course (Stage 2) (KW)	2	2	done
OP-1522	Complete K8s Course (Stage 2) (MM)	2	2	done
OP-1524	Complete K8s Course (Stage 2) (PS)	2	2	done
OP-1526	Complete K8s Course (Stage 2) (KH)	2	2	done
OP-1528	Complete K8s Course (Stage 2) (GR)	2	2	done
OP-1575	Extract Stand Alone InterfaceService	4	4	done
OP-1576	Update Build and Configuration Files	2	2	done
OP-1578	Implementation of certificates solution	4	4	done
OP-1579	Implementation of InterfaceService client as kubectl plugin	6	6	done
OP-1581	Review Stand Alone InterfaceService PR	1	1	done
OP-1582	Review Build and Configuration Files PR	1	1	done
OP-1584	Review Implementation of certificates solution	1	1	done
OP-1585	Review InterfaceService Kubectl Plugin	1	0	not done
OP-1586	Handle Stand Alone InterfaceService PR	1	1	done
OP-1587	Handle Build and Configuration Files PR	1	1	done
OP-1589	Handle Review Implementation of InterfaceService client as kubectl plugin CR	1	0	not done
OP-1606	Develop Scripts Frame	5	5	done
OP-1607	Review Scripts Frame PR (PM)	1	1	done
OP-1608	Handle Scripts Frame PR	1	1	done
OP-1609	Ansible Playbooks Ramp Up (PM)	2	2	done
OP-1610	Ansible Playbooks Ramp Up (JR)	2	2	done
OP-1611	Develop OS Role	3	3	done
OP-1612	Review OS Role PR	1	1	done
OP-1613	Handle OS Role PR	1	1	done
OP-1614	Develop Docker Role	1	1	done
OP-1615	Review Docker Role PR	1	1	done
OP-1616	Handle Docker Role PR	1	1	done
OP-1617	Develop DPDK Role	1	1	done
OP-1618	Review DPDK Role PR	1	1	done
OP-1619	Handle DPDK Role PR	1	1	done
OP-1620	Develop Go Role	1	1	done
OP-1621	Review Go Role PR	1	1	done
OP-1622	Handle Go Role PR	1	1	done
OP-1623	Develop OpenNESS Role (Edge Node Side)	3	3	done
OP-1624	Review OpenNESS Role (Edge Node Side) PR	1	1	done
OP-1625	Handle OpenNESS Role (Edge Node Side) PR	1	1	done
OP-1626	Develop OpenNESS Role (Edge Controller Side)	1	1	done
OP-1627	Review OpenNESS Role (Edge Controller Side) PR	1	1	done
OP-1628	Handle OpenNESS Role (Edge Controller Side) PR	1	1	done
OP-1629	Develop K8s Role (Edge Node Side)	2	2	done
OP-1630	Review K8s Role (Edge Node Side) PR	1	1	done
OP-1631	Handle K8s Role (Edge Node Side) PR	1	1	done
OP-1632	Develop K8s Role (Edge Controller Side)	2	2	done
OP-1633	Review K8s Role (Edge Controller Side) PR	1	1	done
OP-1634	Handle K8s Role (Edge Controller Side) PR	1	1	done
OP-1635	Design Integration Test Suite	2	0	not done
OP-1651	Topology Manager Plugin Ramp Up	2	2	done
OP-1652	Manual Topology Manager Configuration	4	4	done
OP-1653	Manual Topology Manager Verification	8	8	done
OP-1654	Automate Topology Manager Setup	4	4	done
OP-1655	Review Topology Manager Setup PR	0	1	done (extended)
OP-1669	EdgeDNS CLI UT: testing of set functionality	2	2	done
OP-1670	EdgeDNS CLI UT: testing of del functionality	2	2	done
OP-1673	Communication issue on ProducerSampleApp-EAA-EVA path	1	1	done
OP-1675	CMK Plugin Ramp Up	2	2	done
OP-1676	Manual CMK Configuration	4	4	done
OP-1677	Manual CMK Workload Test	4	4	done
OP-1678	Automate CMK Plugin Setup	6	6	done
OP-1686	Investigate Failing EVA Test Cases	2	4	done (extended)
OP-1689	Multus Plugin Ramp Up	2	2	done
OP-1690	Manual Multus Configuration	2	2	done
OP-1691	Manual Multus Verification	4	4	done
OP-1692	Automate Multus Setup	4	4	done
OP-1694	Review Multus Setup PR	1	0	not done
OP-1695	Handle Multus Setup PR	1	1	done
OP-1696	Design Integration Test Suite	2	2	done
OP-1699	Develop Feature Documentation	2	2	done
OP-1700	Review Feature Documentation	1	1	done
OP-1722	EdgeDNS PKI: modify grpc server to be encrypted	1	1	done
OP-1723	EdgeDNS PKI: modify CLI to use encrypted grpc connection	1	1	done
OP-1724	EdgeDNS PKI: modify UT to use secure grpc connection	1	1	done
OP-1725	EdgeDNS: Integrate edgedns to Kubernetes yml	2	0	not done
OP-1726	Manual NFD Certificates Configuration and Verification	4	4	done
OP-1727	Automate NFD Certificates Configuration	4	4	done
OP-1728	Design Integration Tests for NFD Certificates	2	0	not done
OP-1729	OpenNESS Open Source Release Support	1	1	done
OP-1744	EdgeDNS CLI review	2	0	not done
OP-1745	Test OpenNESS Open Source Release 19.09.01	4	4	done
OP-1751	Review Automate NFD Certificates Configuration Code	1	1	done
OP-1752	Handle Automate NFD Certificates Configuration CR	1	1	done
Total:		180	172