# Mobica OpenNESS sprint commitment (WW48-WW49)

Client	INTEL
Project	OpenNESS
Sprint Weeks	WW48-WW49
Sprint Duration	2019-11-25 to 2019-12-08
Sprint Workdays	10
Report Author	Jakub Rymsza
Report Date	27-01-2020

# Summary

- The total number of committed story points is 186.
- The sprint capacity is 999999999999999999999999999999999999 story points.

# Committed Tasks List

Task ID	Task Title	Story Points
OP-920	5G test setup bringup for end to end testing
OP-1014	Test the pktreplay with Flexcore 5G CP
OP-1366	Design AF and NEF modules
OP-1389	5G FlexCORE bringup for OpenNESS dev
OP-1391	FlexCORE CP modules development for 5G integration
OP-1392	Bringup OpenNESS Controller and Edge node from Release 19.12 in SD and verify CNCA for 5G tasks
OP-1393	Unit tests implementation and execution for AF to NEF communication
OP-1395	Implementation and execution of CNCA sub for testing AF NB API interface.
OP-1396	integration testing of CNCA with AF for AF NB APIs
OP-1399	Identify unit test cases for AF to NEF interface
OP-1400	Identify CNCA to AF test cases
OP-1401	NEF stub implementation for testing AF APIs
OP-1405	API extension for EAC	6.0
OP-1407	EVA code prep for EAC
OP-1408	Move over the HDDL support to EAC
OP-1409	Deploy* API extension design
OP-1410	Deploy* API extension implementation
OP-1411	Deploy* API extension CI hooks
OP-1413	Deploy* API extension CR feedback integration
OP-1425	EAC Initial code cleanup
OP-1426	implement EAC hooks in EVA
OP-1439	EAC code cleanup review
OP-1440	Chris EVA ramp-up
OP-1441	Design the EAC generic hook mechanism
OP-1443	EAC hook review feedback
OP-1444	EAC EVA add CI hooks if needed
OP-1454	Delivery of VC FEC dev plugin feature for Network Edge
OP-1455	Delivery of BBDEV Config app and sample app feature for Network Edge
OP-1456	Prepare platform for FPGA VC work
OP-1457	Re-develop VC FEC device plugin (to be compatible with latest K8s)
OP-1458	Test- Create a docker images and sample test pod
OP-1459	Document the FPGA - VC K8s dev plugin feature
OP-1460	BBDEV config app - sample config from host
OP-1461	Create Docker image for BBDEV config app
OP-1462	Create a specs and instructions and run BBDEV config app as a K8s Job
OP-1463	Create a Docker image for BBDEV sample app
OP-1464	Test BBDEV sample app ran in K8s - with devices assigned by VC dev plugin
OP-1465	Document the FPGA - BBDEV feature
OP-1478	Define API usability validation & testing
OP-1479	Create tests for CNCA kubectl-plugin
OP-1529	Complete K8s Course (Stage 3) (KM)	2.0
OP-1532	Complete K8s Course (Stage 3) (KP)	2.0
OP-1535	Complete K8s Course (Stage 3) (MM)	2.0
OP-1538	Complete K8s Course (Stage 3) (GR)	2.0
OP-1556	Design playbooks and tasks structure
OP-1647	Execute Integration Test Suite	8.0
OP-1661	Review Feature Documentation	1.0
OP-1680	Handle CMK Plugin Setup PR	1.0
OP-1683	Execute CMK Integration Test Suite	5.0
OP-1714	Handle CR for AF API schema
OP-1715	Handle CR for NEF API schema
OP-1731	Implement Controller UI for 5G Configuration
OP-1733	Ramp up on Javascript
OP-1734	Review AF Agent API
OP-1735	Design the CNCA UI
OP-1736	Implement the CNCA UI Design
OP-1737	CNCA UI Code Review
OP-1738	CNCA UI Code Review Feedback
OP-1739	Review Scripts Frame PR (XT)	1.0
OP-1746	Design Integration Test Suite	2.0
OP-1747	Review Integration Test Suite	1.0
OP-1748	Execute Integration Test Suite	4.0
OP-1749	Develop Feature Documentation	2.0
OP-1750	Review Feature Documentation	1.0
OP-1755	Missing copyright headers in edgecontoller	2.0
OP-1770	Implement Services API to 5G OAM Agent
OP-1771	Ramp up on Services Schema (CN)
OP-1772	Ramp up on Services Schema (NM)
OP-1773	Design the landing page for 5G OAM Services
OP-1774	Implement the landing page for 5G OAM Services
OP-1775	Code Review creation for Services landing page
OP-1776	Review the Services implementation PR
OP-1777	Integrate Code Review Feedback
OP-1778	Design the form for the 5G OAM Services
OP-1779	Implement the design of the form for the 5G OAM Services
OP-1780	Code Review creation for Services form
OP-1781	Review the Services form implementation PR
OP-1782	Integrate Code Review Feedback
OP-1783	Investigate location services API
OP-1784	Implement the location services API
OP-1790	Test CNCA UI Updates 5G OAM
OP-1791	Update CI scripts to run 5G EPC
OP-1793	Notifications handling in AF
OP-1794	Handle AF CR
OP-1798	Ramp up on current status of OPAE/RTL/VC
OP-1799	Delivery of OPAE (FPGA - VC) feature for Network Edge
OP-1801	Create integration scenarios for OPAE (FPGA-VC) feature
OP-1803	Create documentation for OPAE (FPGA-VC) feature
OP-1804	Deploy and program FPGA from host
OP-1805	Create a Docker image for OPAE
OP-1806	Deploy and test OPAE inside Docker container
OP-1807	Extend the controller persistence layer with EAC data for apps
OP-1808	Create a pod/job specification for OPAE
OP-1809	Test OPAE feature within K8s
OP-1811	Invalid TLS server name for EAA in sample-app (Network Edge mode)	1.0
OP-1835	Review PRs for Ansible OnPrem mode	3.0
OP-1838	Verify CMK Patch for K8s 1.16	6.0
OP-1840	Review Integration Test Suite	1.0
OP-1842	Review Feature Documentation	1.0
OP-1844	Install RT kernel & set Hugepages in Network Edge	1.0
OP-1847	Develop cleanup playbook for OnPrem	6.0
OP-1849	Testing OnPrem Playbook (GR)	4.0
OP-1852	Design Integration Test Suite	2.0
OP-1853	Review Integration Test Suite	1.0
OP-1854	Execute Integration Test Suite	2.0
OP-1857	Ansible Cleanup in Edgenode repository	1.0
OP-1858	Ansible Cleanup in Edgecontroller repository	1.0
OP-1859	Ansible Cleanup in Edgenode repository Review	1.0
OP-1860	Ansible Cleanup in Edgecontroller repository Review	1.0
OP-1861	Handle Ansible Cleanup in Edgenode repository CR	1.0
OP-1862	Handle Ansible Cleanup in Edgecontroller repository CR	1.0
OP-1863	Ansible Cleanup: testing Network Edge mode	2.0
OP-1864	Ansible Cleanup: testing OnPrem mode	2.0
OP-1867	SDL analysis	2.0
OP-1868	License in otcshare repositories verification	3.0
OP-1869	Checkmarx fixing	4.0
OP-1872	Edgecontroller linter issues fixing	2.0
OP-1893	Execute Integration Test Suite	4.0
OP-1895	Update changelog in edgenode repository	1.0
OP-1899	T1172: Secure daemon configuration files (Docker)	2.0
OP-1902	T1204: Mount container's root file system as read-only (Docker)	2.0
OP-1908	T1184: Use COPY instead of ADD in Dockerfile (Docker)	2.0
OP-1909	Modify ansible scripts for ngc integration
OP-1911	nfd-worker pod is in CrashLoopBackOff state after set up Openness	2.0
OP-1914	Review NTS whitepaper	1.0
OP-1915	Update Topology manager document	2.0
OP-1916	Update Openness Hugpages document	2.0
OP-1917	Update NFD document	2.0
OP-1918	Update SRIOV & Multus document	2.0
OP-1919	Update CPU Manager document	2.0
OP-1920	Update BIOS and FW CFG document	2.0
OP-1921	Update licenses in otcshare repositories to Intel only	2.0
OP-1924	Move OEK readme to getting started	1.0
OP-1926	Prepare for offline - Go, DPDK, Qemu archives and Pip packages	4.0
OP-1927	Prepare for offline - Docker images	6.0
OP-1928	Offline restore - Go, DPDK, Qemu archives and Pip packages	2.0
OP-1929	Offline restore - Docker images for Controller	4.0
OP-1930	Offline restore - Docker images for Node	4.0
OP-1932	Create offline YUM repository	4.0
OP-1933	Add node/controller GIT repositories to package	1.0
OP-1934	Add Ansible RPMs to the package	1.0
OP-1935	Create offline TAR package	2.0
OP-1936	Transfer files to deployment machines	2.0
OP-1937	Setup offline YUM repository on deployment machine	2.0
OP-1938	Restore node/controller GIT repositories on deployment machine	2.0
OP-1939	Download Go modules for CNCA and reuse them in offline installer	2.0
OP-1941	Split OEK getting started into modes	1.0
OP-1949	offline rpm repo split for Controller and Node	1.0
OP-1950	InterfaceService and EdgeDNS CLIs can't connect to services due to proxy	1.0
OP-1951	Extract Ansible with dependencies for offline package	3.0
OP-1952	Requests to EAA are load balanced by K8s DNS	3.0
OP-1953	OpenNESS specific OVN configuration is not persistent	3.0
OP-1954	Prepare for offline - download golang modules for offline use	2.0
OP-1955	Prepare for offline - setup cleanup tasks	4.0
OP-1956	Prepare for offline - design and implementation for rpm packages download	3.0
OP-1957	Prepare for offline - add missing roles for controller and node	4.0
OP-1958	Offline restore - test initial design	5.0
	Total: