# Mobica OpenNESS Sprint Report (WW06-WW07)

Client	INTEL
Project	OpenNESS
Sprint Weeks	WW06-WW07
Sprint Duration	2020-02-03 to 2020-02-16
Sprint Workdays	10
Delivery Ratio	345/345 (100.0%)
Report Author	Jakub Rymsza
Report Date	28-01-2020

# Summary

- The total number of story points originally committed was 359.

- The number of story points taken for delivery ratio calculation was 345
(result of all the drops and extensions)

- The total number of delivered story points was 345

- The sprint delivery ratio is 100.0%

# Tasks List

Task ID	Task Title	Committed	Delivered	Note
OP-920	5G test setup bringup for end to end testing			Backlog
OP-1014	Test the pktreplay with Flexcore 5G CP			In Progress
OP-1366	Design AF and NEF modules			In Progress
OP-1389	5G FlexCORE bringup for OpenNESS dev			In Progress
OP-1391	FlexCORE CP modules development for 5G integration			Backlog
OP-1392	Bringup OpenNESS Controller and Edge node from Release 19.12 in SD and verify CNCA for 5G tasks			In Progress
OP-1393	Unit tests implementation and execution for AF to NEF communication			Done
OP-1395	Implementation and execution of CNCA sub for testing AF NB API interface.			Done
OP-1396	integration testing of CNCA with AF for AF NB APIs			In Progress
OP-1399	Identify unit test cases for AF to NEF interface			Done
OP-1400	Identify CNCA to AF test cases			Done
OP-1401	NEF stub implementation for testing AF APIs			Done
OP-1405	API extension for EAC	6	6	Done
OP-1407	EVA code prep for EAC			Backlog
OP-1408	Move over the HDDL support to EAC			Done
OP-1409	Deploy* API extension design			Done
OP-1410	Deploy* API extension implementation			Done
OP-1411	Deploy* API extension CI hooks			Done
OP-1413	Deploy* API extension CR feedback integration			Done
OP-1425	EAC Initial code cleanup			Done
OP-1426	implement EAC hooks in EVA			Done
OP-1439	EAC code cleanup review			Done
OP-1440	Chris EVA ramp-up			Done
OP-1441	Design the EAC generic hook mechanism			Done
OP-1443	EAC hook review feedback			Done
OP-1444	EAC EVA add CI hooks if needed			Done
OP-1454	Delivery of VC FEC dev plugin feature for Network Edge			Done
OP-1455	Delivery of BBDEV Config app and sample app feature for Network Edge			Done
OP-1456	Prepare platform for FPGA VC work			Done
OP-1457	Re-develop VC FEC device plugin (to be compatible with latest K8s)			Done
OP-1458	Test- Create a docker images and sample test pod			Done
OP-1459	Document the FPGA - VC K8s dev plugin feature			Done
OP-1460	BBDEV config app - sample config from host			Done
OP-1461	Create Docker image for BBDEV config app			Done
OP-1462	Create a specs and instructions and run BBDEV config app as a K8s Job			Done
OP-1463	Create a Docker image for BBDEV sample app			Done
OP-1464	Test BBDEV sample app ran in K8s - with devices assigned by VC dev plugin			Done
OP-1465	Document the FPGA - BBDEV feature			Done
OP-1478	Define API usability validation & testing			Done
OP-1479	Create tests for CNCA kubectl-plugin			Done
OP-1529	Complete K8s Course (Stage 3) (KM)	2	2	Done
OP-1532	Complete K8s Course (Stage 3) (KP)	2	2	Done
OP-1534	Complete K8s Course (Stage 3) (KW)	2	2	Done
OP-1535	Complete K8s Course (Stage 3) (MM)	2	2	Done
OP-1538	Complete K8s Course (Stage 3) (GR)	2	2	Done
OP-1556	Design playbooks and tasks structure			Backlog
OP-1647	Execute Integration Test Suite	8	8	Done
OP-1661	Review Feature Documentation	1	1	Done
OP-1680	Handle CMK Plugin Setup PR	1	1	Done
OP-1683	Execute CMK Integration Test Suite	5	5	Done
OP-1706	Review of NEF Component Framework code for Traffic Influence			Done
OP-1707	Integration of NEF Component Framework code			Done
OP-1714	Handle CR for AF API schema			Done
OP-1715	Handle CR for NEF API schema			Done
OP-1731	Implement Controller UI for 5G Configuration			Done
OP-1733	Ramp up on Javascript			Done
OP-1734	Review AF Agent API			Done
OP-1735	Design the CNCA UI			Done
OP-1736	Implement the CNCA UI Design			Done
OP-1737	CNCA UI Code Review			Done
OP-1738	CNCA UI Code Review Feedback			Done
OP-1739	Review Scripts Frame PR (XT)	1	1	Done
OP-1746	Design Integration Test Suite	2	2	Done
OP-1747	Review Integration Test Suite	1	1	Done
OP-1748	Execute Integration Test Suite	4	4	Done
OP-1749	Develop Feature Documentation	2	2	Done
OP-1750	Review Feature Documentation	1	1	Done
OP-1755	Missing copyright headers in edgecontoller	2	2	Done
OP-1759	Bengaluru Team's remaining tasks moved from WW44-45 to WW48-49	6	6	Done
OP-1760	NEF Component Development for Basic Traffic Influence (WW46-WW47)	40	40	Done
OP-1761	Study of AF Implementation for NEF Design			Done
OP-1762	NEF to AF Design (UPF Design + Stubs Implementation)			Done
OP-1763	SMF to NEF Design (UPF Design + Stubs Implementation)			Done
OP-1764	Data Models development for NEF_XYZ			Done
OP-1765	NEF Northbound API Implementation without Southbound API interaction			Done
OP-1766	NEF AF Information Management (store/retrieve) - Maps			Done
OP-1767	NEF Init, Logging, Configuration File (JSON Format)			Done
OP-1768	NEF to PCF South Bound APIs Implementation with Stubs returning success			Done
OP-1769	NEF to UDR South Bound API Implementation with Stubs returning success			Done
OP-1770	Implement Services API to 5G OAM Agent			Done
OP-1771	Ramp up on Services Schema (CN)			Done
OP-1772	Ramp up on Services Schema (NM)			Done
OP-1773	Design the landing page for 5G OAM Services			Done
OP-1774	Implement the landing page for 5G OAM Services			Done
OP-1775	Code Review creation for Services landing page			Done
OP-1776	Review the Services implementation PR			Done
OP-1777	Integrate Code Review Feedback			Done
OP-1778	Design the form for the 5G OAM Services			Done
OP-1779	Implement the design of the form for the 5G OAM Services			Done
OP-1780	Code Review creation for Services form			Done
OP-1781	Review the Services form implementation PR			Done
OP-1782	Integrate Code Review Feedback			Done
OP-1783	Investigate location services API			Done
OP-1784	Implement the location services API			Done
OP-1790	Test CNCA UI Updates 5G OAM			Done
OP-1791	Update CI scripts to run 5G EPC			Done
OP-1793	Notifications handling in AF			Done
OP-1794	Handle AF CR			Done
OP-1798	Ramp up on current status of OPAE/RTL/VC			Done
OP-1799	Delivery of OPAE (FPGA - VC) feature for Network Edge			Done
OP-1801	Create integration scenarios for OPAE (FPGA-VC) feature			Done
OP-1803	Create documentation for OPAE (FPGA-VC) feature			Done
OP-1804	Deploy and program FPGA from host			Done
OP-1805	Create a Docker image for OPAE			Done
OP-1806	Deploy and test OPAE inside Docker container			Done
OP-1807	Extend the controller persistence layer with EAC data for apps			Done
OP-1808	Create a pod/job specification for OPAE			Done
OP-1809	Test OPAE feature within K8s			Done
OP-1811	Invalid TLS server name for EAA in sample-app (Network Edge mode)	1	1	Done
OP-1835	Review PRs for Ansible OnPrem mode	3	3	Done
OP-1838	Verify CMK Patch for K8s 1.16	6	6	Done
OP-1839	Design Integration Test Suite	2	2	Done
OP-1840	Review Integration Test Suite	1	1	Done
OP-1841	Develop Feature Documentation	2	2	Done
OP-1842	Review Feature Documentation	1	1	Done
OP-1844	Install RT kernel & set Hugepages in Network Edge	1	1	Done
OP-1847	Develop cleanup playbook for OnPrem	6	6	Done
OP-1848	Testing OnPrem Playbook (CM)	10	10	Done
OP-1849	Testing OnPrem Playbook (GR)	4	4	Done
OP-1851	Add OVS role in OnPrem Playbook	2	2	Done
OP-1852	Design Integration Test Suite	2	2	Done
OP-1853	Review Integration Test Suite	1	1	Done
OP-1854	Execute Integration Test Suite	2	2	Done
OP-1855	Update README with OnPrem description	2	2	Done
OP-1857	Ansible Cleanup in Edgenode repository	1	1	Done
OP-1858	Ansible Cleanup in Edgecontroller repository	1	1	Done
OP-1859	Ansible Cleanup in Edgenode repository Review	1	1	Done
OP-1860	Ansible Cleanup in Edgecontroller repository Review	1	1	Done
OP-1861	Handle Ansible Cleanup in Edgenode repository CR	1	1	Done
OP-1862	Handle Ansible Cleanup in Edgecontroller repository CR	1	1	Done
OP-1863	Ansible Cleanup: testing Network Edge mode	2	2	Done
OP-1864	Ansible Cleanup: testing OnPrem mode	2	2	Done
OP-1865	NEF Component Development for Basic Traffic Influence (WW48-WW49)	80	80	Done
OP-1867	SDL analysis	2	2	Done
OP-1868	License in otcshare repositories verification	3	3	Done
OP-1869	Checkmarx fixing	4	4	Done
OP-1870	NEF to PCF South Bound APIs Implementation with Stubs returning success			Done
OP-1871	NEF to UDR South Bound API Implementation with Stubs returning success			Done
OP-1872	Edgecontroller linter issues fixing	2	2	Done
OP-1873	NEF to X Testing with scripts			Done
OP-1875	Verifying NEF in Docker Environment with Configuration and Logging			Done
OP-1876	Verifying NEF (HTTP) in Docker Env			Done
OP-1877	Understanding usage of HTTP in Pods in K8S Env			Done
OP-1878	Verifying NEF (HTTP) in K8S Env			Done
OP-1879	Error Handling in NEF Traffic Influence			Done
OP-1880	Study of GinkGo for Code Coverage & Knowledge Share			Done
OP-1881	Code Coverage/Additional Test Scripts			Done
OP-1882	Enabling HTTPS and HTTP Support			Done
OP-1883	Implementation of SMF Events to AF Events			Done
OP-1884	Extend UDR and PCF stubs to return valid data as sent by NEF			Done
OP-1885	Integration of AF code with Sushil/Niket branch			Done
OP-1886	Verfication of both HTTP and HTTPS using test scripts			Done
OP-1889	Code Review Comments Incorporation			Done
OP-1891	EAA K8s pod and container are started as "privileged" and use /sys/devices volumes	6	6	Done
OP-1893	Execute Integration Test Suite	4	4	Done
OP-1895	Update changelog in edgenode repository	1	1	Done
OP-1896	Create How-To instruction for setting up the development environment	1	1	Done
OP-1899	T1172: Secure daemon configuration files (Docker)	2	2	Done
OP-1902	T1204: Mount container's root file system as read-only (Docker)	2	2	Done
OP-1908	T1184: Use COPY instead of ADD in Dockerfile (Docker)	2	2	Done
OP-1909	Modify ansible scripts for ngc integration			Done
OP-1910	Edgedns pod in CrashLoopBackOff state	2	2	Done
OP-1911	nfd-worker pod is in CrashLoopBackOff state after set up Openness	2	2	Done
OP-1912	Failed to set record in Edge DNS	2	2	Done
OP-1913	Update InterApp Communication document	2	2	Done
OP-1914	Review NTS whitepaper	1	1	Done
OP-1915	Update Topology manager document	2	2	Done
OP-1916	Update Openness Hugpages document	2	2	Done
OP-1917	Update NFD document	2	2	Done
OP-1918	Update SRIOV & Multus document	2	2	Done
OP-1919	Update CPU Manager document	2	2	Done
OP-1920	Update BIOS and FW CFG document	2	2	Done
OP-1921	Update licenses in otcshare repositories to Intel only	2	2	Done
OP-1924	Move OEK readme to getting started	1	1	Done
OP-1926	Prepare for offline - Go, DPDK, Qemu archives and Pip packages	4	4	Done
OP-1927	Prepare for offline - Docker images	6	6	Done
OP-1928	Offline restore - Go, DPDK, Qemu archives and Pip packages	2	2	Done
OP-1929	Offline restore - Docker images for Controller	4	4	Done
OP-1930	Offline restore - Docker images for Node	4	4	Done
OP-1932	Create offline YUM repository	4	4	Done
OP-1933	Add node/controller GIT repositories to package	1	1	Done
OP-1934	Add Ansible RPMs to the package	1	1	Done
OP-1935	Create offline TAR package	2	2	Done
OP-1936	Transfer files to deployment machines	2	2	Done
OP-1937	Setup offline YUM repository on deployment machine	2	2	Done
OP-1938	Restore node/controller GIT repositories on deployment machine	2	2	Done
OP-1939	Download Go modules for CNCA and reuse them in offline installer	2	2	Done
OP-1941	Split OEK getting started into modes	1	1	Done
OP-1949	offline rpm repo split for Controller and Node	1	1	Done
OP-1950	InterfaceService and EdgeDNS CLIs can't connect to services due to proxy	1	1	Done
OP-1951	Extract Ansible with dependencies for offline package	3	3	Done
OP-1952	Requests to EAA are load balanced by K8s DNS	3	3	Done
OP-1953	OpenNESS specific OVN configuration is not persistent	3	3	Done
OP-1954	Prepare for offline - download golang modules for offline use	2	2	Done
OP-1955	Prepare for offline - setup cleanup tasks	4	4	Done
OP-1956	Prepare for offline - design and implementation for rpm packages download	3	3	Done
OP-1957	Prepare for offline - add missing roles for controller and node	4	4	Done
OP-1958	Offline restore - test initial design	5	5	Done
	Total: