Mobica OpenNESS Sprint Commitment (WW40-WW41)
Client	INTEL
Project	OpenNESS
Sprint Weeks	WW40-WW41
Sprint Duration	2019-09-30 to 2019-10-11
Sprint Workdays	10
Report Author	Dariusz Walczak
Report Date	21.01.2020

Summary
- The total number of committed story points is 84.
- The sprint capacity is 176 story points.
Committed Task List
Task ID	Task Title	Story Points
OP-1257	ITP/2019/09/S3/5/6: Execute Proxy Test Suite	6
OP-1263	ITP/2019/09/S4/5: Execute Kube-OVN Mode Traffic Flow Test Suite	1
OP-1325	Implement EVA test suite file	2
OP-1326	Design Docker API wrapper	2
OP-1327	Design libvirt API wrapper	2
OP-1328	Break down epic to tasks	1
OP-1329	Implement Docker API wrapper	3
OP-1330	Implement Libvirt API wrapper	3
OP-1331	Implement Docker API wrapper mock for unit tests	2
OP-1332	Implement Libvirt API wrapper mock for unit tests	2
OP-1339	Review EVA test implementation	2
OP-1342	Improve app_metadata Code Coverage	4
OP-1343	Improve EDA Code Coverage	6
OP-1344	Improve ELA Code Coverage	6
OP-1345	Move all settings from build/deploy server to single place (common/vars)	2
OP-1346	Test new default.yml config in all scenarios (check links and whether changes are applied correctly)	2
OP-1350	Test new proxy settings/config	2
OP-1355	Set up clean environment	2
OP-1356	Fix status for Kubernetes applications	4
OP-1357	Create and perform test cases for K8s app's status	1
OP-1358	Review fix of status for K8s applications	1
OP-1359	Handle CRs from review of fix of status for K8s applications	1
OP-1360	Handle Pull Requests Comments	2
OP-1361	Review Code Coverage Improvement Code	2
OP-1362	Sprint Planning WW40-41	2
OP-1363	EVA Code Coverage Improvements Initial Analyze	2
OP-1364	Analyze New EAA and DNS Features	2
OP-1367	Implement unit tests for fixed K8s status	1
OP-1370	Review EVA test files in ginkgo framework	1
OP-1374	PAE Greengrass Demo Preparation (KP)	5
OP-1375	PAE Greengrass Demo Preparation (PD)	3
OP-1376	Estimate EAA & DNS Work	2
OP-1377	Estimate Playbook & Offline Installer Work	2
OP-1378	Estimate K8s Plugins & Features Work	3
Total:		84